SCANFLOW

Project Summary & Working Document

scanflow.in   ·   QR-based restaurant ordering SaaS   ·   India market

# What We're Building

ScanFlow is a QR code-based restaurant ordering SaaS for the Indian market, starting in Assam. Customers scan a QR code at their table, view the menu, and place orders. Staff receive orders in real time on any phone browser — no app, no POS hardware required.

| Domain | scanflow.in (purchased) |
| --- | --- |
| Brand name | ScanFlow |
| Target market | Indian SME restaurant owners, starting in Assam |
| Core promise | Scan → order → staff notified instantly. No app, no hardware. |

# Business Model

## Pricing

| Starter | ₹999 / month — up to 10 tables, menu editor, staff dashboard, QR printer, WhatsApp support |
| --- | --- |
| Growth | ₹2,499 / month — up to 30 tables, analytics, multiple staff logins, dish photos, priority support |
| Chain | ₹6,999 / month — unlimited tables, multiple branches, central dashboard, custom branding |

## Operations

- Payments: Razorpay (UPI + all Indian cards, subscription billing)

- Customer support: WhatsApp Business (2-hour response SLA)

- Onboarding: In-person, done-for-you — not self-serve

- Revenue milestone: ₹1 crore ARR at 1,000 restaurants on Starter plan

India pricing reality ₹999/month is low enough that an owner approves it without asking their accountant. Don't underprice to ₹299 (signals low value) or overprice to ₹4,999 (requires a long sales cycle). Start here.

# Tech Stack

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend / Hosting | Next.js + Vercel | Free tier, 2-min deploy from GitHub, auto SSL, global CDN |
| Backend / Realtime | Supabase | Free tier, PostgreSQL, built-in Realtime — orders appear instantly on staff phone |
| Payments | Razorpay | UPI + cards, native subscription billing for monthly SaaS fee |
| QR Codes | qrcode.js | Browser-generated, no external dependency |
| Support | WhatsApp Business | Restaurant owners live on WhatsApp — meet them there |

## URL Structure

All restaurants share a single domain with unique slugs — no separate domains per customer.

| Customer menu | scanflow.in/r/[restaurant-slug]/table/[n] |
| --- | --- |
| Staff dashboard | scanflow.in/r/[restaurant-slug]/staff |
| QR printer | scanflow.in/r/[restaurant-slug]/qr-codes |
| Menu editor | scanflow.in/r/[restaurant-slug]/edit-menu |

# Roadmap — 5 Phases

| # | Phase | When | Goal |
| --- | --- | --- | --- |
| 0 | Validate first | Week 1 | Walk into 5 restaurants. Get 1 verbal yes. No code yet. |
| 1 | Build the MVP | Week 2–3 | 4 pages only: customer menu, staff dashboard, QR printer, menu editor |
| 2 | Deploy and charge | Week 4 | Go live on scanflow.in. In-person onboarding. Collect ₹999/month. |
| 3 | Get to 10 restaurants | Month 2 | Use restaurant 1 as social proof. Go hyperlocal. WhatsApp support. |
| 4 | Scale | Month 3+ | City partners, AI features, admin panel — only after 10 paying customers. |

## Phase 0 — Validate (Week 1)

- Walk into 5 restaurants in person — not a survey, a conversation

- Show the demo on your phone: scan QR → menu → order → staff phone

- Ask: "If I set this up for your restaurant by next week, would you pay ₹999/month?"

- Success criteria: 1 restaurant owner has agreed to try it

## Phase 1 — Build MVP (Week 2–3)

- Set up Supabase with 3 tables: restaurants, menu_items, orders

- Enable Realtime on the orders table

- Build 4 pages — nothing else:

  - Customer menu (the diner's view)

  - Staff dashboard (real-time order feed)

  - QR code printer (auto-generates for every table)

  - Menu editor (owner adds/removes dishes, toggles availability)

What NOT to build in Phase 1 No analytics dashboard. No payment-at-table. No multiple staff logins. No loyalty points. No multi-language. No AI features. Ship the 4 pages, get one restaurant live, then add what they actually ask for.

## Phase 3 — Scale to 10 (Month 2)

- Document restaurant 1: get a testimonial quote, record a 60-second demo video

- Go hyperlocal — walk to every restaurant within 2 km of your first customer

- Set up Razorpay Subscriptions for recurring monthly billing

- Create a WhatsApp group for all restaurant customers

## Phase 4 — Scale (Month 3+)

- AI features — only after 10 paying customers, as Growth plan upsell:

  - Menu OCR: owner photos their printed menu → Claude reads and creates digital menu automatically

  - Daily WhatsApp summary: orders, revenue, top dish — sent to owner every morning

  - Smart dish descriptions: Claude writes appetising copy for every menu item

  - Diet filter: 'I'm diabetic, what can I eat?' → Claude filters the menu

- City partner model: 1 person per new city earns ₹300 per restaurant onboarded

- Admin panel: build once you have 50+ restaurants to manage

# What's Been Built So Far

## 1. Roadmap Document

restaurant_saas_roadmap.html — full 5-phase launch playbook with database schema, tech stack decisions, pricing rationale, and in-person onboarding checklist.

## 2. Live Demo (scanflow.in/demo)

A two-page hosted demo built for restaurant visits — no backend setup required for same-device demos.

| Customer view | scanflow.in/demo/menu |
| --- | --- |
| Staff view | scanflow.in/demo/staff |

- Customer menu: warm food-app UI, full Indian menu with veg/non-veg indicators, category tabs, cart, notes field, order confirmation screen

- Staff dashboard: dark kitchen-display UI, real-time order alerts with beep, Table N displayed large, New → Preparing → Done status flow, live stats bar

- Sync via BroadcastChannel (same device, zero setup) + Supabase Realtime (cross-device when configured)

- Restaurant name configurable per visit — redeploy in ~30 seconds on Vercel

How to use in a restaurant visit Open scanflow.in/demo/staff on your phone. Hand the owner a second device with scanflow.in/demo/menu open. Let them browse and place an order. Watch it appear on your screen instantly. Say: "This is what your staff would see, on any phone, no app needed."

# Key Decisions Made

- — orders route directly to any staff device via browser tab No POS dependency

- — no production code until at least 1 restaurant says yes Validate before building

- — own Jorhat/Tezpur before thinking about Guwahati Hyperlocal before broad

- — global tools (Jamezz, Yumzi, ChoiceQR) have no local presence; we do In-person onboarding is the competitive advantage

- — only after 10 paying customers, as Growth plan upsell at ₹2,499/month AI features come last

# Milestones

| Month 1 | 1 restaurant live, taking real orders |
| --- | --- |
| Month 2 | 10 restaurants — ₹9,990 MRR |
| Month 3 | 25 restaurants — ₹24,975 MRR |
| Month 6 | 100 restaurants — ₹99,900 MRR |
| Month 12 | 500 restaurants — ₹5 lakh/month — hire first employee |
| Month 18 | 1,000 restaurants — ₹1 crore ARR |

# Working Pattern

All planning follows a plan → critique → revise → execute loop. No output is finalised without at least one revision pass. Claude is used as a strategic thought partner — surfacing tradeoffs, stress-testing plans, and applying CEO-level judgment before execution.

ScanFlow   ·   scanflow.in   ·   Start with Phase 0. Walk into a restaurant.